## Slide 1: Strategy for TF measurement and matrix diagonalization for ITMX.
TF measurement:
  Possible to try it from this week, or from 4/1.
  It may need a cavity.
Matrix diagonalization
  Needs low temperature.
  Possible to try to establish method right now.
Discussion will be held on 4/2
http://klog.icrr.u-tokyo.ac.jp/osl/?r=8454: Estimation for L motion of EMTX
Cooling at ITMY might be stopped around 90K.

## Slide 2: How to avoid troubles
Better design
  wide-range
  easy access
  redundancy
Quality control
  Sharing information: specifications, drawing, measured data
  Check status carefully before going to the next step.
  Manual
  Daily check, with assignment sheet and check list
Trouble
  Bad design
  Human error
  Non avoidable trouble
  Sudden trouble
Enough human resources.