## Slide 1
Conceptual Design
Preliminary Design
Construction
& Commissioning
Detailed Design
Operation
・System requirement
・System feasibility
・Analysis of alternatives
・Detailed feasibility analysis
・Preliminary design
・Optimization
・Evaluation of prototypes
・Cost, schedule, man-power
estimation
・Configuration identification
・Construction
・Commissioning
・Test and evaluation
・Operation
・Maintenance
・Modifications
LCGT Development Phases
We are here!

## Slide 2
Conceptual Design
Preliminary Design
Construction
& Commissioning
Detailed Design
Operation
LCGT Development Phases
― Formal Design Reviews ―
System
Requirement
Review
Preliminary
Design
Review
Critical
Design
Review
Initial
DATA
Review

## Slide 3
Formal Design Reviews
- All should be peer reviews.
- The process for preparing in
advance of the review meetings is
extremely important.
- Major design decisions should be
recorded with reasons for
supporting them.

## Slide 4
Conceptual Design
Preliminary Design
Detailed Design
Construction
A
B
A ×B
A
B
A ×B
Conceptual Design
Preliminary Design
Detailed Design
Construction
Cost of design change
Frequency
Total cost of design change
Ideal
Actual